2SUITS

Web and Mobile Application Development

|  |  |
| --- | --- |
| TERM | Definition |
| Customer | Abed el Rahman Sidani |
| Developer | Karim Kayssi |

Customer is seeking the services of Developer to develop a Web and Mobile Application. Developer has agreed to conduct the service. The development will be done following the below milestone approach:

1. Develop Landing Page
2. Develop Profile Page
3. Develop Dashboard Page
4. Develop Wallet capability
5. Develop Notifications capability
6. Develop Contact Us capability

Developer will complete the above milestones in sequence, completing at least the first 2 milestones. Once a milestone is completed, Customer will review it for approval as agreed. Payment will be made upon approval considering 300,000 LL cash per function listed above. Developer estimates one week to complete each function starting July 16, 2020. Developer will share all material and coding related to the application with Customer upon final submission of work after every milestone stage. Customer shall be able to own and use the shared application material and coding with any new web developer for any future development if Developer decides not to work on the development after the date agreed with Customer.

As part of a nondisclosure agreement, Developer pledges not to share, use or copy 2SUITS application or its business and technical idea by Developer or any 3rd party.

End